PHYTOSENSE

AI-Powered Plant Identification & Phytotherapeutic Prediction Platform

Full Project Description, Architecture & Execution Plan

Final-Year Project (PFE) — Web Application

Prepared by Claude (Anthropic) — Project Planning Assistant

Version 1.0 — June 2026

# 1. Project Overview

## 1.1 Project Name

Working name: PhytoSense — « AI-Powered Plant Identification & Phytotherapeutic Prediction Platform ».

Alternative names considered: PhytoScan (emphasizes the scanning/identification angle), Herbarium AI (emphasizes the scientific catalog angle). PhytoSense is recommended as the primary name — it captures both the identification (“sense”) and the scientific/phytochemical (“phyto”) dimensions, is short, easy to pronounce in French/English/Arabic contexts, and is unclaimed enough to use as a working title for the PFE report and any future branding.

## 1.2 One-line pitch

PhytoSense lets a user identify a medicinal plant — by typing its name, uploading a photo, or describing it — and instantly see its known phytochemical composition together with AI-predicted therapeutic activities, all grounded in a curated scientific database of Algerian medicinal plants.

## 1.3 Origin of the idea

The client described the concept (in mixed French/Algerian Darja) as an intelligent web application that helps a user identify a plant and pull up its scientific information, then predict the therapeutic properties it may have. Input can be a plant name (e.g. “Lavender”), an uploaded photo, or a free-text description (e.g. “purple flowers with strong smell”). The system identifies the plant, retrieves its known chemical compounds, and an AI layer predicts its possible therapeutic activities.

The client (a student) provided one concrete asset: a spreadsheet of Algerian medicinal plants compiled from academic sources, with no further specification, data, or design direction — the brief was effectively “here is the table, figure out the rest.” This plan exists to turn that one asset and one verbal pitch into a buildable, defensible PFE.

## 1.4 Goals of this plan

- Translate an informal pitch into a concrete, scoped, technically honest system design.

- Make clear which features are fully supported by the existing data, and which require external services or carry inherent accuracy limits — critical for an academic defense (soutenance).

- Provide a phased build plan suitable for execution with a free AI coding assistant (e.g. Claude.ai free chat), with minimal back-and-forth.

- End with a ready-to-use kickoff prompt to start implementation.

# 2. Source Data Audit (What We Actually Have)

Before any architecture decision, the client's spreadsheet was fully audited. This is the single most important input to the project — the system's honesty and scope are dictated by what this table actually contains.

## 2.1 Summary

| Attribute | Finding |
| --- | --- |
| Total plant entries | 157 rows → 156 unique plants (1 duplicate scientific name found: Calobota saharae) |
| Claimed size | Client said “~200 plants”; actual usable count is 156 |
| Fields present | Arabic name, French common name, scientific (Latin) name, region (Algeria), part of plant used, chemical composition, biological activity, plant family, author(s)/source |
| Scientific names | Present for 155/156 entries, generally clean Latin binomials — the most reliable field for matching |
| French / Arabic names | Inconsistent — some cells contain real common names, others contain etymology notes or regional dialect variants instead of a clean name |
| Chemical composition | Free-text prose, length ranges from 9 to 6,463 characters — not a structured list of compounds |
| Biological activity | Free-text research summaries (often academic copy-paste); several entries share verbatim identical paragraphs across different plants |
| Images | Zero embedded images anywhere in the file |
| Structured traits (color, smell, shape) | None — no field describes visual or olfactory traits in a structured way |

## 2.2 What this means for the three input modes

### Text / name input

Fully supported by the data as-is. Scientific names are clean enough for reliable fuzzy matching. This is the most robust, demo-safe input mode and should be built first.

### Image upload

Not supported by the client's data — there are no reference images to match against, so a custom-trained image classifier is not realistic within a PFE timeframe. Requires a third-party plant identification API (recommended: Pl@ntNet) to return a species name, which is then looked up in the client's table. If the species isn't in the 156-plant table, the system should clearly say so rather than failing silently.

### Free-text description

Partially supported. Because the table has no structured trait data (no “color”, “smell”, “flower shape” fields), exact matching from a description like “purple flowers, strong smell” is not reliable from the table alone. The recommended approach is an LLM-assisted best-guess matcher that proposes 1–3 candidate plants with a confidence indicator, explicitly framed (in the UI and in the PFE report) as the most experimental of the three input modes.

## 2.3 Required data cleanup (before coding the app)

- Resolve the one duplicate scientific name (Calobota saharae).

- Separate “actual common name” from “etymology / descriptive note” in the French and Arabic name fields — add a separate notes field rather than discarding the information.

- Keep composition and biological-activity fields as display-ready text, but additionally extract a short structured tag list from each (e.g. key compound classes, key activity categories) to support filtering, search, and as cleaner input to the AI prediction layer.

- Normalize region and part-used fields enough for consistent display (full free-text is fine; just trim stray punctuation like “///////” placeholders found in the raw file).

- Export the cleaned result as a structured JSON and/or SQLite dataset — this becomes the application's core database.

# 3. System Architecture

## 3.1 High-level flow

- User provides input via one of three modes: plant name/text search, photo upload, or free-text description.

- An Identification Layer resolves the input to a specific plant: direct fuzzy-match against the database (name mode), Pl@ntNet API call returning a species name (image mode), or LLM-assisted candidate matching against the database (description mode).

- If a plant is resolved and exists in the database, its scientific record (compounds, region, part used, family, known activity, sources) is retrieved.

- An AI Prediction Layer takes the compound list and known activity text and produces a structured set of predicted therapeutic activities, each clearly labeled as an AI-generated hypothesis, not a verified medical claim.

- Results are rendered on a results page combining the verified scientific data and the AI predictions, with sources/authors cited from the original dataset.

- If no match is found, the system states this clearly instead of guessing silently.

## 3.2 Component breakdown

| Component | Responsibility | Key tech |
| --- | --- | --- |
| Frontend | 3 input modes, results display, loading/error states | React (Vite) or Next.js |
| Backend API | Orchestrates identification, DB lookup, AI calls | FastAPI (Python) |
| Plant database | Cleaned 156-plant dataset, queryable | SQLite (start) → Postgres (if scaling) |
| Plant ID (image) | Species recognition from photo | Pl@ntNet API (free academic tier) |
| AI prediction | Therapeutic activity prediction, description matching | Google Gemini API (free tier) |
| Deployment | Hosting for frontend/backend | Vercel (frontend, free) + Render (backend, free tier) |

## 3.3 Data flow diagram (textual)

User Input (name / photo / description)

↓

Identification Layer  —  fuzzy match  |  PləntNet API  |  LLM candidate matching

↓

Plant found in 156-plant DB?  —  No → “Not in database” message

↓ Yes

Scientific Record  —  compounds, region, part used, family, known activity, authors

↓

AI Prediction Layer  —  Gemini API reasons over compounds → predicted therapeutic activities + confidence + disclaimer

↓

Results Page  —  identity + verified science + AI predictions + citations

# 4. Feature Specification

## 4.1 Core features (must-have for PFE defense)

- Text/name search with fuzzy matching across scientific, French, and Arabic names.

- Plant detail page: scientific name, common names, family, region, part used, full compound description, cited known activity, source authors.

- AI therapeutic prediction: structured list of predicted activities derived from the compound profile, each with a short rationale and a visible “AI-predicted, not medically verified” disclaimer.

- “Not found” handling for any input that doesn't resolve to one of the 156 plants.

- Responsive web UI usable on desktop and mobile (for live demo during defense).

## 4.2 Extended features (build if time allows)

- Image upload identification via Pl@ntNet, feeding the resulting species name into the same lookup pipeline.

- Free-text description matching via LLM, returning ranked candidates with confidence.

- Search/filter by plant family, region, or compound keyword.

- Bilingual UI (French / Arabic) given the bilingual nature of the source data.

- Admin view to browse/edit the 156-plant dataset directly (useful for the client to extend the dataset later).

## 4.3 Explicit non-goals (say this clearly in the PFE report)

- The system does not provide medical diagnosis or treatment advice.

- Predicted therapeutic activities are AI-generated hypotheses based on documented chemical compounds — they are not clinically validated claims.

- Image identification accuracy depends entirely on the third-party Pl@ntNet model, not on the client's dataset.

- Description-based identification is best-effort and explicitly the least reliable of the three modes.

# 5. Full Tool & Technology List

This stack is built for a zero-budget student project — every component below has a genuinely free tier sufficient for development and a PFE demo. The only items needing a free account/API key are Pl@ntNet and Google Gemini.

| Layer | Tool | Why |
| --- | --- | --- |
| Frontend framework | React 18 + Vite | Fast dev server, simple deploy, large ecosystem, easy for a student to maintain afterward |
| UI styling | Tailwind CSS | Rapid, consistent styling without custom CSS overhead |
| Backend framework | FastAPI (Python 3.11+) | Pairs naturally with pandas for the dataset; clean async support for calling external APIs (PləntNet, Gemini) |
| Database | SQLite via SQLAlchemy | 156 rows needs no heavier engine; SQLAlchemy makes a future Postgres migration trivial |
| Plant ID API | Pl@ntNet API | Purpose-built plant recognition, free tier suitable for academic/non-commercial use |
| AI reasoning | Google Gemini API (free tier) | Therapeutic-activity prediction and description-based candidate matching, at $0 cost — generous free rate limits, more than enough for development and a PFE demo |
| Data cleaning | Python (pandas, openpyxl) | Converts the raw, merged-cell spreadsheet into clean structured JSON/SQLite |
| Fuzzy matching | RapidFuzz (Python) | Fast, accurate fuzzy string matching for name search across 3 languages/scripts |
| Version control | Git + GitHub | Standard practice; also expected by most PFE juries |
| Frontend hosting | Vercel | Free tier, zero-config React deploys |
| Backend hosting | Render (free tier) | $0 cost, suitable for a FastAPI app + SQLite file; note free tier has cold starts (a short delay after inactivity) — fine for a demo |
| AI coding agent | Claude.ai free chat (or any free coding assistant) | No paid subscription required — paste the kickoff prompt and code in chunks, copy files into the project yourself |

# 6. Phased Execution Plan

## Phase 0 — Data foundation

- Clean the source spreadsheet into structured JSON/SQLite (per Section 2.3).

- Deliverable: a verified, query-ready dataset of 156 plants.

## Phase 1 — Core backend + name search

- Set up FastAPI project, load the cleaned dataset, expose a search endpoint.

- Implement fuzzy name matching (scientific / French / Arabic).

- Deliverable: working API that returns a full plant record from a typed name.

## Phase 2 — AI prediction layer

- Integrate the Gemini API to generate predicted therapeutic activities from a plant's compound profile.

- Design the prompt to always include the “AI-predicted, not verified” framing in the structured output.

- Deliverable: plant record endpoint now returns both verified data and AI predictions.

## Phase 3 — Frontend core

- Build the search UI, results page, loading/error states.

- Deliverable: end-to-end working app for the name-search input mode.

## Phase 4 — Image identification (extended)

- Integrate Pl@ntNet API; wire its output into the existing lookup pipeline.

- Deliverable: photo upload returns a plant record (or a clear “not in database” message).

## Phase 5 — Description matching (extended)

- Implement LLM-assisted best-guess matching with confidence scoring and a visible experimental-feature label.

## Phase 6 — Polish & defense readiness

- Responsive design pass, error handling pass, demo data rehearsal.

- Write up methodology, data source, and limitations sections for the PFE report — directly reusing Sections 2 and 4.3 of this document.

# 7. Kickoff Prompt for an AI Coding Agent

The prompt on the following page is designed to be pasted directly into a free AI coding assistant (e.g. Claude.ai free chat) to begin implementation of Phase 0 and Phase 1. It intentionally scopes the work to a manageable first slice rather than asking for the entire system at once.

See the accompanying chat message for the ready-to-paste prompt text.